SOFTWARE TEST PLAN (IEEE-STYLE)

Team H3 | Online Internship & Placement Preparation Portal

# 1. Introduction

## 1.1 Purpose

Defines the test scope, strategy, environment, responsibilities, entry/exit criteria and validation approach for the portal.

## 1.2 Scope

Covers all functional requirements FR-01–FR-16, measurable NFRs, security objectives/requirements, core interfaces and selected failure conditions.

## 1.3 References

Complete SRS; Software Architecture & Design Specification; Test Case Specification.

# 2. Test Items

Web UI

Authentication/authorization

Opportunity service

Application service

Assessment service

Progress/analytics

Admin/recruiter modules

Relational database

Security and audit controls

# 3. Features to be Tested

| Feature | Requirements |
| --- | --- |
| Registration/Login | FR-01, FR-02, SR-01, SR-02 |
| Role-based access | FR-03, SR-03 |
| Profile | FR-04 |
| Opportunities | FR-05, FR-06, FR-13 |
| Applications | FR-07, FR-08, FR-16 |
| Tests/Results | FR-09, FR-10, FR-14 |
| Progress/Analytics | FR-11, FR-12 |
| User management | FR-15 |
| Performance/compatibility | NFR-01, NFR-08 |
| Reliability/data integrity | NFR-04, NFR-09 |
| Security | NFR-02, SR-01–SR-06 |

# 4. Test Strategy and Approach

## 4.1 Functional Testing

Black-box testing using valid, invalid, boundary and role-specific inputs.

## 4.2 Non-Functional Testing

Performance, compatibility, usability, reliability, availability and data-integrity tests will use measurable thresholds from the SRS.

## 4.3 Security Testing

Authentication, authorization, session timeout, input validation, credential storage and audit logging will be tested.

## 4.4 Regression Testing

Previously passed tests will be repeated after changes to security, application, database or core business modules.

## 4.5 Test Environment

| Item | Specification |
| --- | --- |
| Client | Desktop/laptop with supported Chrome, Firefox and Edge. |
| Server | Configured development/test web server. |
| Database | Relational database with controlled test data. |
| Network | Stable LAN/internet connection. |
| Test data | Student, admin, recruiter, opportunity, application, test and progress records. |

# 5. Test Management

## 5.1 Security Validation

| ID | Validation | Expected Result |
| --- | --- | --- |
| SV-01 | Access protected function without authentication | Request rejected. |
| SV-02 | Student attempts administrator function | Request rejected and no privileged data exposed. |
| SV-03 | Invalid credentials | Login fails without sensitive information disclosure. |
| SV-04 | Idle authenticated session >30 minutes | Session expires. |
| SV-05 | Invalid/malicious input | Input safely rejected/handled; no unauthorized DB change. |
| SV-06 | Admin performs security-relevant action | Audit record contains actor, action, timestamp and result. |

## 5.2 Entry Criteria

Deployable build exists.

Database schema and seed data available.

Requirements and acceptance criteria approved.

Critical blocking defects from prior build resolved or accepted.

## 5.3 Exit Criteria

All mandatory tests executed.

Critical/high defects resolved or accepted.

Security validation completed.

Requirement-to-test traceability completed.

Results and unresolved defects documented.

## 5.4 Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Incomplete requirements | Use measurable acceptance criteria and traceability. |
| Insufficient test data | Maintain controlled reusable test records. |
| Environment instability | Use repeatable documented test environment. |
| Security regression | Repeat security suite after authorization/authentication changes. |

# 6. Test Deliverables

Test Plan

Test Case Specification

Execution results

Defect log

SRS-to-test traceability

Security validation results

Test summary report

# 7. SRS-to-Test Traceability

| Requirement | Test Case |
| --- | --- |
| FR-01 | TC-01 |
| FR-02 | TC-02 |
| FR-03 | TC-03 |
| FR-05/FR-06 | TC-04 |
| FR-07 | TC-05 |
| FR-08/FR-16 | TC-06 |
| FR-09/FR-10 | TC-07 |
| FR-11/FR-12 | TC-08 |
| NFR-01 | TC-09 |
| NFR-02/SR-01/SR-03 | TC-10 |
| NFR-09/SR-05 | TC-11 |
| SR-04 | TC-12 |
| SR-02 | TC-13 |
| SR-06 | TC-14 |
| NFR-08 | TC-15 |